## Slide 1
  Software Project Management
  Course Code: SE461
  Lecture # 13
  By
  ISLAM ZADA
  Lecturer in Department of Computer Science & Software Engineering,
  International Islamic University, Islamabad.

## Slide 2
Main objectives of project planning are:
Software Scope
Estimation of recourses
Software cost estimations
Decomposition techniques &
Make-buy choice/decision.

## Slide 3: 1. Software Scope
Software scope is the most important s/w project management activity, used to decide boundary of the system that is to be developed.
This activity limits the system cost & the time needed for analysis & development of the system.
Scope is identified by s/w functions, behavior, performance, constrains.
It tells us that how the end-product will look like.
A clear understanding of s/w scope of a project is necessary to avoid confusions in the forthcoming development process.

## Slide 4: How to Determine Software Scope
A communication gap b/w the customer & developer is naturally exist anywhere.
Because the skills of both parties are different
Developers has high skills, expertise & knowledge
Customer knowledge is only limit to their organization
To break the ice, and to build a communication link b/w them
A preliminary meeting or interview is conducted.
The developer/analyst will ask the customer three type of questions in specified order.

## Slide 5: How to Determine Software Scope
Three type of questions in specified order
Introductory questions
    Who has requested the software?
    Who will be the user of the software?
    Why the software is required?
Descriptive questions
      What will be the input/output?
      What problem will be solved?
      What is the environment in which the software will be used?
Meta questions
        As you authorized person to answer my questions?
        Where my questions relevant to the problem?
        Should I ask some thing else?
These will be the initial meeting & further meetings will be arranged for which different tools will be used

## Slide 6: Statement of Scope
Basic description of all important functions, behaviors, performance and constrains
Other supportive information of the software
Estimation of Resources
Estimation of resources is very important task in software planning.
This activity is required to accomplish the software development effort.
There are three type of resources that play a central role in the s/w development efforts.
            Hardware/Software tools
            Reusable software components
            Human Resources

## Slide 7: Estimation of Resources
          Hardware/Software tools
H/W & S/W tools have a fundamental significance & all other resource can be made available on the basis of them.
H/W tools are the physical components needed in the development of a s/w project.
Processors, storage devices, input/output devices, printing & communication devices are the main example of such tools.
Software tools are the computer applications used for the development of other software modules needed in the development of the project.
Most common examples are query builders, database designers, class builders, web page designers, and setup/package builders etc.
These resources should be enlisted carefully & their cost should be calculated according to the current market value and time required to avail the resources.

## Slide 8: Estimation of Resources
          2. Reusable software Resources
As we have already discussed in ch#2, reusability is an increasingly important feature of in the latest s/w developments.
Reusable s/w are the building blocks which already have been built by you or some else & can be reused again and again in the feature developments.
This decrease the cost of our software project. Reusability software must be:
      Cataloged for easy reference.
      Standardized for easy application.
      Validated for easy application.
The most common examples of reusable software components are ActiveX, EXE and ActiveX DLL files which can also be downloaded from internet.

## Slide 9: Estimation of Resources
          3. Human Resources
Once we have estimated our development cost, the next step is look for human resources.
Two types of persons are required to make the development efforts of a project, i.e.
Organizational persons like charted accountant, managers, analysts, legal advisor and specialized persons like technicians, data base designers, computer programmers etc.
We also needed to calculate how much time and how many persons are required to accomplish the tasks of the project.

## Slide 10: 3. Software Cost Estimations
In computer based projects, major cost is consumed in the development of software elements.
However, it is difficult to accurately calculate the cost of software development efforts because human technical, environmental, & political factors widely change in each project.
These factors are directly related to the software development efforts.

## Slide 11: 3. Software Cost Estimations
Following approaches are recommended in software cost estimation:
A reasonable option in s/w cost estimation is that we can use previous examples of similar s/w projects & can see how much cost was taken in the similar s/w elements. Then it become easy to estimate the current s/w efforts.
Another approach is to decompose the big s/w project into smaller once & estimate their cost individually. Finally sum up costs of all the smaller projects to estimate the total cost of over all software development efforts.
We can use one of the cost estimation method (like, LOC-Based cost estimation) to calculate the software development cost.

## Slide 12: 3. Software Cost Estimations
Here we shall discuss the LOC-Based Cost estimation method.
  Line of Code-Based Estimation:
The size oriented estimation method as “size” of the s/w is considered to form a table containing associated statistics with line of code (LOC) in the under discussion s/w project.
Name of Project | LOC | Effort (person-months) | Cost | Documentation (No. of pages) | No. of errors(before release) | No. of problems(after release) | No.of persons
A | 25,000 | 25 | Rs.300000 | 525 | 150 | 30 | 8
B | 13000 | 12 | 130000 | 300 | 110 | 20 | 4
C |  |  |  |  |  |  | 
Figure. LOC Based estimation

## Slide 13: 4. Decomposition Techniques
sometimes our s/w project is too large & it is difficult to estimate its cost and effort of development.
We cannot guess before time that how many lines of code will be required top develop s/w.
In this situation “divide & concurred” rules Is the best to overcome problems.
That is to say that you can divide the problem & process into smaller pieces, which are more manageable & guessable.
In the following lines we are going to discuss some decomposition techniques being used in the software industry.
    Predicting LOC
    Problem Based Decomposition
    Process Based Decomposition

## Slide 14: 1. Predicting Lines of Code (LOC)
Prediction of line of code is not an easy task in big & complicated projects.
It represent the size of work to be done.
Size of software can be measured in line of code (LOC).
If n indirect approach is chosen then size of s/w is represented as function points(FP).
    However the following points are important in observation of such projects:
Use an approximate reasoning technique to focus on type of application, magnitude of quality, reusability of code, and sharing of resources.
Consider important function points (FP) like:
  Number of user inputs & outputs.
  Number of users inquiries
  Number of files required for I/O operation.
  No. of external interfaces .

## Slide 15: 1. Predicting Lines of Code (LOC)
3. Usually large s/w is composed of smaller s/w components, like form modules, code modules, reports, batch programs, and class modules etc. After identification of these s/w components it become easy to predict their size.
4. Try to guess the documentation and help features required in the software.

## Slide 16: 2. Problem-Based Decomposition
When a big & complicated problem is to be solved, an effective technique is “divide & conquer”.
It partition the main problem into smaller problem areas.
Then it will be easier to estimate the sub problems & their associated cost.
It means that project should be classified by team size, application area, nature of processing, and other relevant parameters.
3. Process Based Decomposition
Another approach used for decomposition is on the basis of process.
We can divide the whole process into sub-processes of software development into sub-processes, like customer communication, planning ,analysis, designing, coding, testing, and customer evaluation.
Now it becomes simple to estimate the cost & effort in each of these processes.

## Slide 17: 5. Software Estimation Model
Software estimation model is developed on the basis of a formula to calculate the efforts and cost required in a s/w project.
The most important s/w estimation model is “COCOMO MODEL”, which is described bellow as :
The COCOMO MODEL
The COCOMO MODEL is a famous software estimation model.
The word COCOMO is derived from COnstruction COst MOdel.
The data that is required in this model is collected from a limited sample of projects.
Therefor the result obtain from this model can be applied only to the same category of projects.

## Slide 18: 5. Software Estimation Model
The COCOMO Model is actually a collection of three types of Models:
    The Basic COCOMO Model
This model computes software development effort & cost by estimating the lines of code of the software to be developed.
    The Intermediate COCOMO Model
This model computes software development effort on the basis of assessment of software, hardware, developers, & software characteristics etc.
    The Advanced COCOMO Model
This model combines the intermediate COCOMO model assessment with cost assessments in each phase (i.e. analysis, design, development etc.) of software development.
We will discuss here only basic & intermediate Models.

## Slide 19: 6. The Make-Buy Decision
Because of internet & other communication facilities, the world has become a global village.
Like households, vehicle and other luxuries of life, we can download software from internet against some payment or completely free of cost.
We can get our software developed by a contractor, download some of the modules (if available) from internet, purchase general software and customize it, and use other options like theses.
For complex software projects following recommendations should be considered.
  Prepare a complete specification of the s/w to be built.
  Define important characteristics of s/w if possible.
  Estimate the cost of development.
  Select some candidate application meeting your specification.
  Available reusable s/w components meeting your partial requirements.
  Contact other users of the similar s/w & get their suggestions.
  Compare the cost & effort of all the available options.

## Slide 20: 7. Out Sourcing
Outsourcing is a business approach which is adopted by many application and system development groups in different environments.
In the business terminology it is a contract or agreement of providing some services or products of a business process with some other organization.
Sometime it is also possible in outsourcing to relocate employees, assets and services from one business organization to some third organization but not permanently.
Software Outsourcing is further divided in to three sub types such as:
  Inshore software outsourcing
  Near shore outsourcing and
  Offshore outsourcing